| 주간업무 회의 (Design Review) |  |  |  |  |  |  | Prepared by |  | Jibon |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Reviewed by |  |  |  |  |  |
|  |  |  |  |  |  |  | Approved by |  | 이 훈 규 |  |  |  |
| Department. R&D |  |  |  | Name : |  | Jibon |  |  |  |  |  |  |
| Title : Weekly Report |  |  |  |  |  |  |  |  |  |  |  |  |
| Meeting date : | 2026-May-18 | Working Duration |  |  | 2026-May-11 |  |  | 부터 |  | 2026-May-15 |  |  |
| 보고 내용 |  |  |  |  |  |  |  |  |  |  |  |  |

| Item | Do | Check / Plan | Resp. |
| --- | --- | --- | --- |
| 1 | - 1. Printing part is pretty critical as the system has 2 different firmware. 2. Linux side firmware has been taken care of. 3. Microcontroller side Firmware is ongoing process now. 4. Various TPH printing command is being tested like controlling the speed, Exposure Time etc. 5. Printing is not evenly distributed among different areas. Changing the speed also causing different darkness or contrast. 6. Printing speed also changing the graphics size. Generally it should not happen. 7. In order to repair the printing problem, it is require to heavily changing the Microcontroller side firmware. |  |  |
| 2 |  |  |  |