| 주간업무 회의 (Design Review) |  |  |  |  |  |  | Prepared by |  | Jibon |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Reviewed by |  |  |  |  |  |
|  |  |  |  |  |  |  | Approved by |  | 이 훈 규 |  |  |  |
| Department. R&D |  |  |  | Name : |  | Jibon |  |  |  |  |  |  |
| Title : Weekly Report |  |  |  |  |  |  |  |  |  |  |  |  |
| Meeting date : | 2025-Oct-20 | Working Duration |  |  | 2025-Oct-13 |  |  | 부터 |  | 2025-Oct-17 |  |  |
| 보고 내용 |  |  |  |  |  |  |  |  |  |  |  |  |

| Item | Do | Check / Plan | Resp. |
| --- | --- | --- | --- |
| HT600 Development | Study HT600 Code 40% Completed. | Target to finish to understand Code 80%. |  |
| Study Multichannel ECG Signal. | Inspect multichannel ECG Signal from various sources. | Display and Print 1 Channel and 12 channel ECG Signal |  |
| Study a recent Removing ECG baseline wander using wavelet transform | Writing the script 20% completed. | Target to continue the script 80% complete. |  |